# 12-May-2025

# REQUEST

# Automation of MFISD frequently used output reports and Dashboards

# 1. DESCRIPTION

In line with transitioning manual processes into an automated system for greater efficiency and accuracy, there is a need to automate the MFISD frequently used output reports and Dashboards from EDWH data. This initiative can be achieved by using the “Power BI tool”.

# 2. REASONS FOR REQUEST

- Key soundness indicators and other metrics are computed manually since the publication of Regulation No 60/2023 of 27/03/2023 determining prudential norms for deposit-taking microfinance institutions.

- Usage of the Power BI tool can serve to monitor and visualize the outputs from data reported by Deposit-Taking Microfinance Institutions (DTMFIs) through EDWH, especially financial soundness metrics.

- Boosting compliance with prudential norms monitoring.

- Increase EDWH data reliability.

- Efficiency in EDWH changes-related Cost and time – When a request is logged for EDWH enhancement, it takes a long time to implement.

# 3. REQUEST DETAILS

The Action plan below is the proposed schedule to automate output reports/dashboards frequently used by the Microfinance Supervision Department team, as described in the attached Excel file.

|  | Proposed Activity | Priority | Criticality |
| --- | --- | --- | --- |
| Batch #01 | Documentation of Requirements [Ref: attached Excel file] | Pre-requisite | Very High |
|  | Development of Dashboards for “Prudential Norms” (a) The outcome should be displayed, at least, by: - Microfinance sector, sub-sectors, and institution-wise - Table with trend - Graphs/dashboards indicating actual vs threshold (Liquidity, CAR, NPL, etc) - NOP report - Various frequencies (where applicable) (b) A page of prudential norms can fetch data from non-EDWH source for CAR and Liquidity and later switch to EDWH once stakeholders reported through EDWH. (c) Warning signals dashboard is also part of the Prudential norms. | 1st Priority | Very High |
|  | Test and enhancement |  |  |
| Batch #02 | Development of Dashboards for “Credit Risk Monitoring” (a) Dashboards are expected to cover at least: - Trend of the amount of gross loans by performance class, NPL and coverage ratios, restructured and written off - Credit concentration (Single Obliger Loans, Big borrowers, Related party loans, Sectoral loans, Lending by Institutional sector, Geographic lending, Loans by Economic Activity, loans by Customer segment, and loans by Gender) - New loans by economic sector and by gender (Applied, Approved, Disbursed) - Insider lending report - Sector-wise borrowers (Borrowers with loans in multiple institutions) - Loan classification and prov. Monitoring - Deposits and Loans related reports/Dashboards (Number and amount by various filters). (b) The outcome should be displayed, at least, by: - Microfinance sector, sub-sectors, and institution-wise. Depending on the nature of the output. - Table with trend and graphs/dashboards where applicable. - The output should have multiple filters to minimize the risk of having many separate reports. | 2nd Priority | Very High |
|  | Test and enhancement |  |  |
| Batch #03 | Development of Dashboards for “Other frequently used data” (a) Dashboards are expected to cover at least: - Total Assets trend - Asset Mix - DTMFIs by size and Market share - Earnings and profitability indicators - FX Exposures - Geographical location of Branches - Gender in Management, BoD and Supervisory Boards of DTMFIs. (b) The outcome should be displayed, at least, by: - Microfinance sector, sub-sectors, and institution-wise. Depending on the nature of the output. - Table with trend for comparison purposes and graphs/dashboards where applicable. - The output should have multiple filters to minimize the risk of having many separate reports. | 3rd Priority | High |
|  | Test and enhancement |  |  |
| Batch #04 | Summarized Financial Statements for quick financial analysis - Balance Sheet - Income Statement The above reports should display: - Consolidated data by sector, subsector, stakeholder, stakeholder-wise. - Trend based on selected frequency and period range - Common-size analysis for at least two consecutive periods, which helps identify structural trends in DTMFI’s financials. | 5th Priority | Moderate |
| Closure | Demo for MFISD Management | 4th Priority | Very High |
|  | Documentation of work done for future reference and Final Sign-off |  |  |
|  | Presentation to all MFISD inspectors | 6th Priority | Very High |
|  | Closure and Continuous support | 7th Priority |  |

References:

- Regulation No 60/2023 of 27/03/2023 determining prudential norms for deposit-taking microfinance institutions

- Excel workbook namely “2025 MFISD output reports and dashboards v1.0”

End.